# Employee Scheduling Management System

Revised Blueprint and Brick-by-Brick Learning Build Guide

Version 1.1 | 25 July 2026 | Status: Foundation scaffold

Current truth: The NestJS backend scaffold builds and its three generated unit tests pass. An empty AuthModule exists, but authentication and every business feature are not implemented.

# 1. Executive Revision Summary

The original blueprint contains valuable requirements, use cases, user stories, data ideas, and learning notes. This revision turns those notes into a consistent implementation plan and records the repository's real state.

| Issue found | Revision |
| --- | --- |
| React Router and Next.js are both specified. | Version 1 uses React + TypeScript + Vite + React Router. Next.js is removed from the architecture. |
| Scheduled hours are called worked hours. | Until attendance exists, the system reports planned/scheduled hours, not verified actual hours. |
| Student-hour carryover is treated as a legal rule. | Limits are configurable warnings. Carryover behavior requires business and jurisdiction approval. |
| The roadmap says use cases are current, but coding has started. | The project is at Foundation Scaffold: requirements are partial, architecture is selected, implementation is effectively 0%. |
| Global NestJS CLI installation is presented as required. | Use project-local commands through npm scripts; global CLI installation is optional. |

# 2. Product Definition

ESMS is a responsive web application for a cleaning company. Administrators manage employees, clients, cleaning sites, and schedules. Employees have read-only access to their own assignments, calendar, history, and monthly planned-hour totals.

## Version 1 scope

Secure login, refresh/logout, password change, and role-based access.

Employee, client, and cleaning-site administration with archive/restore behavior.

One-time and recurring work assignments with conflict detection.

Administrator and employee calendars.

Monthly planned-hour summaries and configurable student-hour warnings.

Responsive dashboards and basic in-app assignment notifications.

## Explicitly outside Version 1

Payroll, invoicing, online payments, GPS attendance, inventory, AI scheduling, native mobile apps, and customer self-service.

Claims that scheduled time proves actual attendance or legally payable hours.

# 3. Confirmed Technology Architecture

| Layer | Choice | Purpose |
| --- | --- | --- |
| Frontend | React + TypeScript + Vite | Browser user interface with fast local development. |
| Routing | React Router | Maps URLs to pages without full browser reloads. |
| Server state | TanStack Query | Fetches, caches, refreshes, and mutates API data. |
| Backend | NestJS + TypeScript | Structured REST API using modules, controllers, services, and dependency injection. |
| Database | PostgreSQL | Reliable relational storage and data integrity. |
| ORM | Prisma | Typed database schema, migrations, and queries. |
| Authentication | JWT access token + rotated refresh session | Short-lived API access plus revocable long-lived sessions. |
| Deployment | Vercel / Render / Neon | Initial hosting targets; development remains local first. |

Security decision: Passwords are hashed with Argon2 or bcrypt. Refresh tokens should be stored in Secure, HttpOnly cookies and only hashed refresh-token values should be stored in the database. Secrets never enter Git.

# 4. Repository Audit

| Path | What exists | Assessment |
| --- | --- | --- |
| backend/ | NestJS 11 TypeScript starter with installed dependencies | Scaffold complete |
| backend/src/main.ts | Creates AppModule and listens on PORT or 3000 | Generated starter |
| backend/src/app.* | Hello World controller/service and tests | Generated starter |
| backend/src/auth/ | Module, empty controller, empty service, generated tests | Shell only; no auth behavior |
| frontend/ | Missing | Not started |
| docs/ | Missing before this revision | Created by this revision |
| Database / Prisma | No schema, migrations, or connection | Not started |
| Git history | Repository initialized; no commits; all backend files untracked | First commit still needed |

Verification performed: Nest build succeeds. Three generated unit-test suites pass (three tests total). These tests only confirm the starter code, not ESMS requirements.

# 5. Current Project Stage

| Stage | State | Evidence / next gate |
| --- | --- | --- |
| Requirements | Partial | Core scope exists; ambiguous business rules still need confirmation. |
| Use cases and stories | Partial | Login and operational management are described; scheduling and reporting need full acceptance criteria. |
| Domain and database design | Draft only | Images exist in the blueprint; no authoritative schema or migration. |
| System architecture | Selected in this revision | React/Vite + NestJS + Prisma + PostgreSQL. |
| API specification | Partial | Only login has an example; errors, pagination, versioning, and other endpoints are missing. |
| UI/UX | Very early | Only a rough login wireframe exists. |
| Implementation | Foundation scaffold | Backend starter plus empty auth shell; no product feature is complete. |

# 6. Brick-by-Brick Build Roadmap

| Brick | Work | Definition of done |
| --- | --- | --- |
| Brick 0 - Development environment | Verify Node LTS, npm, Git, PostgreSQL/Docker option, and editor. Record versions. No feature coding. | Commands work and versions are documented. |
| Brick 1 - Repository foundation | Create root README/docs, API conventions, environment example, health endpoint, formatting, and first commit. | Backend starts; GET /api/health returns a stable response; tests pass. |
| Brick 2 - Domain and database | Finalize entities, constraints, naming, Prisma schema, migration, seed roles, and seed administrator. | Fresh database can be created and seeded repeatably. |
| Brick 3 - Authentication | Login, password hashing, access token, refresh rotation, logout, guards, roles, validation, throttling, and tests. | Authentication acceptance tests pass. |
| Brick 4 - Employee management | Admin CRUD, activation/deactivation, profile rules, search, pagination, and audit entries. | Employee stories US-203 to US-206 pass. |
| Brick 5 - Client and site management | Client/site CRUD, archive behavior, validation, search, and map-ready coordinates. | Operational data acceptance tests pass. |
| Brick 6 - Assignment scheduling | One-time assignments, multi-employee linking, overlap checks, status lifecycle, and recurring generation. | Scheduling rules pass unit and integration tests. |
| Brick 7 - Reports and warnings | Monthly planned hours, student-limit warnings, history, and report queries. | Totals and boundary cases are verified. |
| Brick 8 - Frontend shell | Vite React app, routing, query client, shared layout, error handling, and responsive design tokens. | Frontend builds and displays the health status. |
| Brick 9 - Feature screens | Login, dashboards, employees, clients, sites, assignment editor, calendar, reports. | End-to-end user journeys pass. |
| Brick 10 - Production readiness | Security review, accessibility, observability, backups, CI, deployment, and runbook. | Staging smoke tests and release checklist pass. |

# 7. Libraries: Install Only When Their Brick Begins

| Package / tool | Needed in | Why it exists |
| --- | --- | --- |
| @nestjs/config | Brick 1 | Loads and validates environment-specific configuration. |
| class-validator + class-transformer | Brick 1 | Validates incoming DTOs and converts request values safely. |
| Prisma + @prisma/client | Brick 2 | Database schema, migrations, and typed queries. |
| argon2 or bcrypt | Brick 3 | One-way password hashing; choose one, not both. |
| @nestjs/jwt + passport packages | Brick 3 | Signs/verifies tokens and integrates authentication guards. |
| @nestjs/throttler | Brick 3 | Reduces brute-force login attempts. |
| cookie-parser | Brick 3 | Reads refresh-token cookies in Express-based NestJS. |
| Vite + React + TypeScript | Brick 8 | Creates the browser application. |
| react-router-dom | Brick 8 | Client-side page routing. |
| @tanstack/react-query | Brick 8 | API caching, loading, retry, and mutation state. |
| Testing Library + Playwright | Bricks 8-9 | Component and end-to-end behavior verification. |

Installation rule: Do not install the whole future stack at once. At the start of each brick, add only the packages that brick uses, explain each package, inspect the lockfile change, and run build/tests immediately.

# 8. Learning and Explanation Protocol

For every implementation action, the build log must contain:

The goal in plain language and the acceptance criterion being satisfied.

The exact command before it is run, including the meaning of every flag.

Every installed package, whether it is production or development-only, and why it is needed now.

Every file created, changed, renamed, or deleted and its responsibility.

A line-by-line explanation for new or materially changed code.

The request flow: browser -> controller -> service -> database -> response.

The tests run, what each test proves, and what remains untested.

A short checkpoint where the learner can reproduce the action independently.

# 9. Existing Core Code Explained

## backend/src/main.ts

| Line / construct | Meaning |
| --- | --- |
| import NestFactory | Imports NestJS's application factory from @nestjs/core. |
| import AppModule | Imports the root module that assembles the application's feature modules. |
| async function bootstrap() | Declares the asynchronous startup function. |
| NestFactory.create(AppModule) | Builds the Nest dependency graph and creates the HTTP application. |
| app.listen(process.env.PORT ?? 3000) | Starts on the deployment-provided PORT, otherwise local port 3000. |
| bootstrap() | Invokes startup. A later brick will add explicit startup error handling. |

## backend/src/app.module.ts

| Construct | Meaning |
| --- | --- |
| @Module | Marks the class as a NestJS module and supplies its metadata. |
| imports: [AuthModule] | Makes the authentication feature module part of the application graph. |
| controllers: [AppController] | Registers the root HTTP controller. |
| providers: [AppService] | Registers the root service for dependency injection. |
| export class AppModule | Defines the application's root module. |

## backend/src/auth/*

AuthModule currently registers AuthController and AuthService. The controller has only the route prefix 'auth'; it has no endpoint method. AuthService is injectable but contains no logic. The generated tests only assert that these empty classes can be constructed. Therefore FEAT-001 Login remains Not Started.

# 10. Immediate Next Action

Next brick: Complete Brick 1 (Repository foundation) before implementing login. It gives every later feature a stable API prefix, validated configuration, health check, project documentation, and repeatable verification.

## Brick 1 action sequence

Confirm the user's Node.js and npm versions in the normal terminal.

Create the root project README and development journal.

Add GET /api/health using a small health module with a unit test.

Add the /api prefix and graceful shutdown behavior.

Install configuration and validation packages only after explaining them.

Create .env.example without secrets and document each variable.

Run formatting, lint, unit tests, end-to-end tests, and build.

Review the diff line by line, then create the first Git commit only with user approval.

# 11. Open Decisions Before Database Design

Which country/jurisdiction defines student working-hour limits?

Are reported hours planned schedule hours, confirmed attendance hours, or both?

Can an administrator modify assignments after their end time, and how should corrections be audited?

Does a cleaner require an email address, or can another identifier be used?

Should one company installation support multiple branches in Version 1?

Which assignment recurrence rules are required: daily, weekly, selected weekdays, monthly, and end conditions?

# 12. Definition of Done for Version 1

All in-scope user stories have traceable automated acceptance tests.

Employees cannot read or modify another employee's private schedule.

Overlapping assignment rules and time-zone behavior are explicit and tested.

Planned-hour totals and student warnings are reproducible from database records.

The responsive interface meets keyboard and screen-reader basics.

Fresh setup, migration, seed, build, test, backup, and restore procedures are documented.

No secrets are committed and production uses HTTPS, secure cookies, and least-privilege database credentials.